Weekly Report: 2

| Project ID: PRJ_CSE_5_2026_30 | Student ID: 24DCS147, 24DCS126, 24DCS034, 24DCS056 |
| --- | --- |
| From Date: 20/07/2026 | To Date: 26/07/2026 |
| Semester: 5th | Week No.: 2 |

Work  Completed:-

- Built responsive Login and Signup form components with client-side field validation.

- Implemented backend authentication APIs (/register, /login, /me) using JWT tokens.

- Applied bcrypt encryption to hash user passwords before saving into MongoDB.

- Created custom authentication middleware (protect) to secure private backend endpoints.

- Designed Community Doubt Board UI for posting academic questions and code snippets.

- Built backend MongoDB models and controllers (DoubtThread and Comment).

- Created REST API endpoints to, create, and list doubt threads by subject category.

Plans For Next Week:-

- Integrate Cloudinary API for image and video uploads on doubt posts and comments.

- Build nested comment reply system and solution acceptance badge (isSolved).

- Create live Peer Study Room UI with embedded Jitsi Meet video conferencing.

- Add loading state indicators and user feedback notifications for API actions.

- Implement soft deletion logic for community posts and comments.

References:-

- Tailwind CSS Documentation: https://tailwindcss.com

- Mongoose ODM Documentation: https://mongoosejs.com

- JWT Authentication Guide: https://jwt.io

- Bcrypt Security Documentation: https://github.com/kelektiv/node.bcrypt.js

_________________							________________

Signature of Student							Signature of Mentor