Weekly Report: 3

| Project ID: PRJ_CSE_5_2026_30 | Student ID: 24DCS147, 24DCS126, 24DCS034, 24DCS056 |
| --- | --- |
| From Date: 27/07/2026 | To Date: 02/08/2026 |
| Semester: 5th | Week No.: 3 |

Work  Completed:-

- Integrated Cloudinary Node.js SDK to handle multi-file image and video uploads.

- Implemented memory buffer streaming (multer) to upload files directly to Cloudinary.

- Built nested comment reply handling with author permission checks (Edit & Delete for creators).

- Connected Share button to copy thread links directly to system clipboard.

- Built live Peer Study Room feature with embedded Jitsi Meet video conferencing.(No Backend)

- Added fallback state handling to ensure UI gracefully displays data during network delays.

Plans For Next Week:-

- Implement gamified Karma points system and real-time Leaderboard rankings.

- Add live search bar and subject tag filtering (Mathematics, Physics, Computer Science, etc…).

- Perform thorough end-to-end testing across authentication, media uploads, and video study rooms.

- Optimize frontend page rendering speed and fix visual layout alignment bugs.

- Prepare project deployment build scripts and production configuration files.

References:-

- Cloudinary Node.js SDK: https://cloudinary.com/documentation

- Google Gemini AI API Documentation: https://ai.google.dev/docs

- Jitsi Meet API Handbook: https://jitsi.github.io/handbook

- Socket.IO Real-Time Engine: https://socket.io/docs/v4

_________________							________________

Signature of Student							Signature of Mentor